Special Assessment Project Update 9-29-10

Campground:

The Campground upgrades to utilities (water, sewer, and electrical lines) have been completed.  The new grass is growing.  Summit Broadcasting, who purchased Ygnition, disconnected their cable service on June 30, 2010 as they did not want to provide CH with service.  We are in the process of investigating bulk TV and getting proposals from Direct TV and Dish Network.  We have contacted Brighthouse, but no response.

We have put pavers and patio blocks around the campground restroom/laundry.  See pictures on website under F Bath.  We are also in the process of providing handicapped access, a shower and a stall in the restrooms.

Sewer Plant/Ponds:

Laundries – The laundry facilities have been upgraded.  New front load washers and new dryers have been installed.  The former washers handled up to 8 lbs of clothes and used 35 gallons of water.  Our new front load washers handle up to 16 lbs of clothes and use 13.2 gallons of water.  What a huge savings of water into our sewer plant!  We are asking folks to use the High Efficiency (HE) detergent in the new washers.  This detergent is concentrated and low-sudsing, which works well with the lesser amount of water.  HE detergent is also comparable in price to regular laundry detergents because you use less per load.  The cost to do a load of laundry, both washing and drying, has changed.  We are still below the pricing of laundries in Brooksville.  We have had nice comments from some owners:  “the new washers do a better job.”

Toilets/Urinals – In the common areas, we have had a plumber (the one who did the campground work for us) replace all of the sloan valves on those toilets without tanks.  We purchased 15 low flush toilets and have replaced those ourselves via our maintenance men and volunteers.

Section D – the clay tile laterals (sewer lines) have been replaced.  Many of them were either collapsed or invaded by tree roots, thus allowing rain water intrusion impacting the water treatment system.  Sections A, B, & C were done in past years.

Home Owners’ Responsibilities – we are planning several presentations by FL Rural Water Association.  We have asked them to come to CH and give us the facts on how to save water.  Individual home owners will make a huge impact on our water treatment system.  Remember that every gallon of water that needlessly enters the sewer plant costs YOU, the Home Owner, money. It’s up to ALL of us to conserve water!

Hopefully you find this update informative.

Board of Directors

Camper’s Holiday Association